AIDCF

AI Data Centre Facilities Assurance Framework

ASSURANCE PROGRAM FRAMEWORK

Version 1.0

A non-certification program standard for commissioning, governing, delivering, reviewing and sustaining AIDCF assurance

Artifact ID: AIDCF-APF-001
Status: Draft for controlled review
Author: Siva Sethumadhavan
Depends on: AIDCF-006 through AIDCF-010

AIDCF defines the method. Users and assurance providers apply it. Accountable organisations own risks and decisions. This framework issues no certificate.

# Document control

| Field | Value |
| --- | --- |
| Purpose | Define repeatable AIDCF assurance programs without establishing AIDCF as a certification or accreditation body. |
| Users | Organisations, customers, assurance providers, internal audit, investors and regulators using AIDCF for bounded decisions. |
| Inputs | Controls, evidence, workpapers, gates, scores, findings, scenarios and decisions. |
| Outputs | Charter, plan, assessment package, bounded statement, action plan, reassessment and continuing-assurance records. |
| Non-certification | No AIDCF certificate, certification mark, accredited status or universal claim is created. |
| Safety | No program authorises hazardous testing or replaces licensed professional judgment. |

# Executive thesis

AIDCF-011 converts the AIDCF method into a usable assurance program while preserving the separation between framework ownership, assessment delivery, evidence review, management accountability and any separately regulated certification activity.

# Part I - Authority and boundaries

AIDCF-011 standardises programs, not certification.

| Element | Program rule |
| --- | --- |
| Framework owner | Maintains methodology, schemas and change control. |
| Program sponsor | Defines and authorises the decision need. |
| Assessed organisation | Owns capability, evidence access, risks and actions. |
| Assurance provider | Performs work under its own professional and contractual authority. |
| Decision authority | Issues or withholds a bounded conclusion. |
| Permitted wording | Assessed using AIDCF; AIDCF-aligned assessment; provider-issued AIDCF-aligned assurance statement. |
| Prohibited wording | AIDCF Certified; AIDCF Accredited; universal safe/secure/resilient claim. |
| Separate certification | Any certification scheme is outside this framework and remains the responsibility of a separately governed body. |

# Part II - Program principles

Programs retain AIDCF constitutional invariants.

| Element | Program rule |
| --- | --- |
| Capability first | Defined Capability Instance and Service Outcomes. |
| Evidence gated | Every material claim has evidence or explicit UNKNOWN. |
| UNKNOWN visible | Missing, stale, inaccessible and conflicting evidence remains non-favourable. |
| Gate dominance | Critical gates cannot be averaged away. |
| State distinction | Design, implementation, operation, effectiveness and resilience remain distinct. |
| Boundary visibility | External and excluded dependencies remain visible. |
| Safety | Collection and testing are authorised and proportionate. |
| Competence | Collective technical and assurance competence. |
| Bounded conclusion | Scope, state, time, evidence and limitations. |
| Reassessment | Material change can suspend prior reliance. |

# Part III - Program models

AIDCF supports multiple assurance relationships.

| Element | Program rule |
| --- | --- |
| First-party | Organisation self-assessment for readiness and improvement. |
| Co-sourced | Management and provider share work with explicit responsibility split. |
| Second-party | Customer, investor or contracting party assesses a provider for a decision. |
| Independent third-party | Provider performs work and issues its own bounded statement. |
| Regulatory support | Structures evidence and analysis; does not determine legal compliance unless separately authorised. |
| Diligence | Bounded review for transaction, finance, capacity or outsourcing. |
| Internal audit | May use AIDCF under its existing charter and standards. |
| Continuing assurance | Claim-specific evidence refresh and event-driven reassessment, not universal continuous assurance. |

# Part IV - Assurance levels

Levels describe depth, not certification grades.

| Element | Program rule |
| --- | --- |
| AL0 Discovery | Inventory and decision discovery; no conclusion. |
| AL1 Readiness | Scope, ownership, applicability and evidence readiness. |
| AL2 Design | Requirements, architecture and safeguard design. |
| AL3 Implementation | Reconciliation to implemented/as-built state. |
| AL4 Operational | Representative operation, monitoring, maintenance and incidents. |
| AL5 Effectiveness and resilience | Safeguard effectiveness, failure containment and recovery. |
| AL6 Continuing | Refresh approved claims, evidence, gates and triggers. |

# Part V - Assessment types

Select the assessment type from the decision question and lifecycle event.

| Element | Program rule |
| --- | --- |
| Baseline | Initial capability-wide understanding. |
| Readiness | Preparation for deployment or deeper assurance. |
| Design | Pre-build/architecture decision support. |
| Implementation | As-built, commissioning or handover. |
| Operational | Current operating effectiveness over a declared period. |
| Resilience | Failure, degraded state, containment and recovery. |
| Major change | Delta assessment after material change. |
| Incident triggered | Impact on prior claims and residual state. |
| Periodic | Planned reassessment of defined claims/gates. |
| Continuous | Evidence and trigger monitoring for approved assertions. |

# Part VI - Program lifecycle

The program lifecycle governs AIDCF-009 execution.

| Element | Program rule |
| --- | --- |
| P0 Need | Business decision, intended users and authority. |
| P1 Charter | Decision question, capability, outcomes and program model. |
| P2 Scope/profile | Boundary, level, controls, states, gates and exclusions. |
| P3 Provider | Competence, independence, conflicts and rules of engagement. |
| P4 Plan | Evidence, methods, samples, tests, safety and reviews. |
| P5 Execute | AIDCF-009 fieldwork and workpapers. |
| P6 Evaluate | Findings, scenarios, gates, UNKNOWN, scores and recommendation. |
| P7 Review | Technical and independent challenge. |
| P8 Decide/report | Accountable decision and bounded statement. |
| P9 Improve/sustain | Actions, closure evidence, validity, monitoring and reassessment. |

# Part VII - Governance roles

Program governance separates assessment from management responsibility.

| Element | Program rule |
| --- | --- |
| Steering group | Approves charter, scope, changes and unresolved conflicts. |
| Capability owner | Owns outcomes, risks and actions. |
| Program lead | Coordinates program design and delivery. |
| Lead assessor | Directs assessment and integration. |
| Domain specialists | Approve technical methods and conclusions. |
| Evidence lead | Controls requirements, provenance and disclosure. |
| Independent reviewer | Challenges method, evidence, gates and wording. |
| Decision authority | Issues or withholds conclusion. |
| Action owners | Deliver remediation and closure evidence. |
| Tool owner | Implements workflows without hidden authority. |

# Part VIII - Independence

Safeguards depend on intended reliance and provider model.

| Element | Program rule |
| --- | --- |
| Self-assessment | Management review plus independent challenge for material gates. |
| Co-sourced | Separate preparation, testing, evaluation and review. |
| Second-party | Disclose commissioner, purpose and access constraints. |
| Independent provider | Apply provider conflict, quality and liability rules. |
| Prior advisory work | Address self-review threat or restrict scope. |
| Outcome-contingent fees | Prohibited for assurance conclusions. |
| Management decisions | Assessors do not accept risk or operate controls for management. |
| Specialist reliance | Record competence, scope and responsibility. |

# Part IX - Competence

AIDCF states competence expectations but does not accredit people or firms.

| Element | Program rule |
| --- | --- |
| Program lead | Program governance, intended use and stakeholders. |
| Lead assessor | AIDCF, assurance, evidence, gates and decisions. |
| Electrical | Power architecture, protection and testing. |
| Mechanical | Cooling, thermal, fluid and recovery. |
| Compute | AI/HPC architecture, firmware and recovery. |
| Storage/network | Integrity, performance, fabrics, failover and restore. |
| Operations/resilience | Reliability, incident, continuity and crisis. |
| OT/security | Identity, authority, control plane and response. |
| Evidence/data | Provenance, integrity, analytics, privacy and custody. |
| Independent reviewer | Senior assurance competence and impartial challenge. |

# Part X - Scoping

Ambiguous boundaries cannot support strong reliance.

| Element | Program rule |
| --- | --- |
| Capability | Identity, owner, lifecycle and architecture baseline. |
| Service outcomes | Function, tolerance, duration, state and consequence. |
| Boundary | Physical, logical, organisational, provider and temporal. |
| Operating states | Normal, maintenance, degraded, emergency, recovery and transition. |
| Controls | Applicable AIDCF control and assurance-dimension profile. |
| Gates | Applicable CG-01 to CG-15 and evidence floors. |
| Dependencies | Internal, external, shared, common-mode and recovery. |
| Exclusions | Visible rationale and residual effect. |
| Intended users | Named users and permitted reliance. |
| Materiality | Decision-specific consequence and escalation. |

# Part XI - Evidence and testing

Programs apply AIDCF-008 and AIDCF-009 without changing source authority.

| Element | Program rule |
| --- | --- |
| Evidence plan | Assertion-specific classes, quality, sufficiency and timing. |
| Intake | Identity, source, collector, custodian, classification and integrity. |
| Conflict | Retain supporting, challenging and qualifying evidence. |
| Derived evidence | Source lineage, transformation, assumptions and review. |
| Sampling | Population, strata, method, expansion and limitation. |
| Testing | Authority, initial state, method, abort and restoration. |
| Safety | Safety authority can stop work. |
| Restricted evidence | Alternative evidence or explicit UNKNOWN. |
| Retention | Legal, contractual, audit and decision lineage. |
| Disclosure | Minimum necessary information with protection and redaction. |

# Part XII - Evaluation

AIDCF-010 supports synthesis while authority retains the decision.

| Element | Program rule |
| --- | --- |
| Control results | Separate design, implementation, operation, effectiveness and resilience. |
| Findings | Condition, criterion, evidence, cause and consequence. |
| Scenarios | Propagation, safeguards, residual state and recovery. |
| Gates | Independent PASS, FAIL, UNKNOWN or approved N/A. |
| UNKNOWN | Materiality and decision ceiling. |
| Scores | Raw/adjusted indicators, coverage and confidence. |
| Recommendation | Controlling reasons and prohibited higher states. |
| Review | Technical and independent challenge. |
| Decision | Controlled AIDCF-010 state. |
| Conditions | Named, owned, time-bound and evidence-based. |

# Part XIII - Assurance statement

The output is a bounded statement, not a certificate.

| Element | Program rule |
| --- | --- |
| Issuer | Organisation/provider issuing under its own authority. |
| Users/use | Named audience and decision. |
| Subject | Capability Instance and Service Outcomes. |
| Scope | Boundary, states, period, profile and level. |
| Criteria | Applicable AIDCF artifact versions. |
| Methods | Assessment type and material methods. |
| Evidence | Coverage, sufficiency, confidence and restrictions. |
| Gates | Statuses and controlling effects. |
| Conclusion | Controlled AIDCF-010 decision state. |
| Limitations | UNKNOWN, exclusions and assumptions. |
| Validity | Point/period and reassessment triggers. |
| Non-certification | No AIDCF certification, accreditation or guarantee. |

# Part XIV - Prohibited claims

Prevent understatement of limits and overstatement of AIDCF authority.

| Element | Program rule |
| --- | --- |
| AIDCF Certified | Prohibited. |
| AIDCF Accredited | Prohibited. |
| Compliant with all laws | Prohibited unless separately authorised and evidenced. |
| Safe/secure/resilient universally | Prohibited guarantee. |
| Continuous assurance universally | Prohibited unless specific monitored claims and blind spots are defined. |
| Pass based on score | Prohibited when gates or UNKNOWN control. |
| Engineering approval | AIDCF does not replace it. |
| Framework-owner endorsement | Not implied by use. |
| Public ranking | Requires separate approved cohort method. |
| Transfer of assurance | Requires applicability across capability, boundary, state and time. |

# Part XV - Reporting

Different reports use the same underlying evidence and decision.

| Element | Program rule |
| --- | --- |
| Executive report | Outcomes, gates, material findings, UNKNOWN, decision and actions. |
| Technical report | Scope, methods, controls, scenarios, evidence and rationale. |
| Evidence register | Requirements, objects, quality, sufficiency and restrictions. |
| Gate register | Applicability, evidence, status, effect and closure. |
| Findings register | Cause, consequence, action and closure criteria. |
| Assurance statement | Bounded conclusion for intended users. |
| Management response | Owned action/risk decisions separate from assessor conclusion. |
| AITG package | Versioned graph records and native conclusions. |
| Public summary | Optional and never stronger than full report. |

# Part XVI - Validity and reassessment

No conclusion remains valid indefinitely by default.

| Element | Program rule |
| --- | --- |
| Validity | Point-in-time/period, conditions and evidence basis. |
| Evidence expiry | Mandatory evidence expiry triggers review. |
| Material change | Architecture, capacity, configuration, supplier or ownership. |
| Incident | May suspend affected claims. |
| Gate change | FAIL/critical UNKNOWN triggers review. |
| Closure | Requires evidence and reassessment. |
| Periodic review | Set by risk, freshness and reliance. |
| Supersession | Preserve prior history. |
| Withdrawal | Issuer removes conclusion when reliance is no longer defensible. |

# Part XVII - Continuing assurance

Continuing assurance is claim-specific monitoring plus human decision.

| Element | Program rule |
| --- | --- |
| Baseline | Initial defensible assessment. |
| Source register | Authoritative sources, owners and health. |
| Monitored claims | Explicit propositions, states and dependencies. |
| Refresh | Evidence validation cadence. |
| Triggers | Change, incident, threshold, missing data, conflict and gate event. |
| Blind spots | Source outage and uncovered states visible. |
| Human review | Automation proposes; authority approves material status. |
| Decision state | Maintain, condition, suspend, withdraw or reassess. |
| Snapshot | Immutable evidence, rules and lineage. |

# Part XVIII - Quality and challenge

Quality protects conclusions from unsupported or commercial pressure.

| Element | Program rule |
| --- | --- |
| Quality plan | Review points and technical approvals. |
| Hot review | Before material conclusion. |
| Cold review | Post-issuance sample. |
| Consultation | Resolve specialist disagreement. |
| Evidence challenge | Assertion-to-evidence trace and contrary evidence. |
| Appeal | Challenge facts/method, not negotiate outcome. |
| Complaint | Conduct, confidentiality and process concerns. |
| Correction | Material error triggers corrected/superseding report. |
| Conflict register | Commercial, management and reviewer conflicts. |

# Part XIX - Data and graph

Assurance does not justify overcollection or exposure of infrastructure paths.

| Element | Program rule |
| --- | --- |
| Minimisation | Collect only for precise assertions. |
| Authorisation | Source-owner approval. |
| Classification | Protect architecture, credentials, controls and dependencies. |
| Segregation | Separate client, provider and public packages. |
| Redaction | Preserve limitations when details withheld. |
| Retention/deletion | Preserve obligations and lineage. |
| Graph security | Restrict sensitive paths and exports. |
| AI use | AI-derived material is candidate, lineage-linked and reviewed. |
| Native conclusions | AIDCF and AITG decisions remain separate. |

# Part XX - Commercial deployment

AIDCF supports services and products without certification claims.

| Element | Program rule |
| --- | --- |
| Readiness review | Profile, evidence gaps and roadmap. |
| Design assurance | Architecture and safeguard design. |
| Deployment assurance | Implementation, commissioning and handover. |
| Operational assurance | Representative operating evidence and gates. |
| Resilience assurance | Scenario, containment, recovery and exercise. |
| Continuing assurance | Subscription/cadence for approved monitored claims. |
| Second-party review | Supplier/customer decision support. |
| Platform subscription | Workflow, evidence and graph; human authority remains. |
| Benchmarking | Comparable cohort analytics. |
| Method licence | Use under terms; no implied endorsement. |

# Program stage gates

Advance only when exit criteria are met or limitations remain explicit.

| Element | Program rule |
| --- | --- |
| PG-0 Authorise | Need, sponsor, users and authority. |
| PG-1 Charter | Question, capability, outcomes and model. |
| PG-2 Scope | Boundary, profile, level, gates and exclusions. |
| PG-3 Provider | Competence, independence and rules. |
| PG-4 Plan | Evidence, methods, safety and reviews. |
| PG-5 Complete | Fieldwork complete or UNKNOWN visible. |
| PG-6 Technical review | Domain conclusions and gates approved. |
| PG-7 Independent review | Package and wording challenged. |
| PG-8 Issue | Decision and statement authorised. |
| PG-9 Sustain | Actions, evidence custody and triggers active. |

# AL0 Program Profile - Discovery

Depth profile for discovery.

| Element | Program rule |
| --- | --- |
| Purpose | Discovery |
| Permitted claim | No assurance conclusion |
| Entry | Approved charter, capability, outcomes and scope. |
| Evidence | AIDCF-008 floor appropriate to claim. |
| Methods | AIDCF-009 procedures appropriate to state and consequence. |
| Gates | All applicable gates; no averaging. |
| Scoring | AIDCF-010 indicators, coverage and confidence. |
| Outputs | Report, registers, statement, actions and triggers. |
| Decision | Controlled AIDCF-010 state. |
| Validity | Explicit period/point and reassessment triggers. |

# AL1 Program Profile - Readiness

Depth profile for readiness.

| Element | Program rule |
| --- | --- |
| Purpose | Readiness |
| Permitted claim | Readiness conclusion only |
| Entry | Approved charter, capability, outcomes and scope. |
| Evidence | AIDCF-008 floor appropriate to claim. |
| Methods | AIDCF-009 procedures appropriate to state and consequence. |
| Gates | All applicable gates; no averaging. |
| Scoring | AIDCF-010 indicators, coverage and confidence. |
| Outputs | Report, registers, statement, actions and triggers. |
| Decision | Controlled AIDCF-010 state. |
| Validity | Explicit period/point and reassessment triggers. |

# AL2 Program Profile - Design

Depth profile for design.

| Element | Program rule |
| --- | --- |
| Purpose | Design |
| Permitted claim | Design assurance only |
| Entry | Approved charter, capability, outcomes and scope. |
| Evidence | AIDCF-008 floor appropriate to claim. |
| Methods | AIDCF-009 procedures appropriate to state and consequence. |
| Gates | All applicable gates; no averaging. |
| Scoring | AIDCF-010 indicators, coverage and confidence. |
| Outputs | Report, registers, statement, actions and triggers. |
| Decision | Controlled AIDCF-010 state. |
| Validity | Explicit period/point and reassessment triggers. |

# AL3 Program Profile - Implementation

Depth profile for implementation.

| Element | Program rule |
| --- | --- |
| Purpose | Implementation |
| Permitted claim | Implementation assurance |
| Entry | Approved charter, capability, outcomes and scope. |
| Evidence | AIDCF-008 floor appropriate to claim. |
| Methods | AIDCF-009 procedures appropriate to state and consequence. |
| Gates | All applicable gates; no averaging. |
| Scoring | AIDCF-010 indicators, coverage and confidence. |
| Outputs | Report, registers, statement, actions and triggers. |
| Decision | Controlled AIDCF-010 state. |
| Validity | Explicit period/point and reassessment triggers. |

# AL4 Program Profile - Operational

Depth profile for operational.

| Element | Program rule |
| --- | --- |
| Purpose | Operational |
| Permitted claim | Operational assurance over declared period |
| Entry | Approved charter, capability, outcomes and scope. |
| Evidence | AIDCF-008 floor appropriate to claim. |
| Methods | AIDCF-009 procedures appropriate to state and consequence. |
| Gates | All applicable gates; no averaging. |
| Scoring | AIDCF-010 indicators, coverage and confidence. |
| Outputs | Report, registers, statement, actions and triggers. |
| Decision | Controlled AIDCF-010 state. |
| Validity | Explicit period/point and reassessment triggers. |

# AL5 Program Profile - Effectiveness/resilience

Depth profile for effectiveness/resilience.

| Element | Program rule |
| --- | --- |
| Purpose | Effectiveness/resilience |
| Permitted claim | Bounded resilience assurance |
| Entry | Approved charter, capability, outcomes and scope. |
| Evidence | AIDCF-008 floor appropriate to claim. |
| Methods | AIDCF-009 procedures appropriate to state and consequence. |
| Gates | All applicable gates; no averaging. |
| Scoring | AIDCF-010 indicators, coverage and confidence. |
| Outputs | Report, registers, statement, actions and triggers. |
| Decision | Controlled AIDCF-010 state. |
| Validity | Explicit period/point and reassessment triggers. |

# AL6 Program Profile - Continuing

Depth profile for continuing.

| Element | Program rule |
| --- | --- |
| Purpose | Continuing |
| Permitted claim | Current designated claims only |
| Entry | Approved charter, capability, outcomes and scope. |
| Evidence | AIDCF-008 floor appropriate to claim. |
| Methods | AIDCF-009 procedures appropriate to state and consequence. |
| Gates | All applicable gates; no averaging. |
| Scoring | AIDCF-010 indicators, coverage and confidence. |
| Outputs | Report, registers, statement, actions and triggers. |
| Decision | Controlled AIDCF-010 state. |
| Validity | Explicit period/point and reassessment triggers. |

# GOV Domain Program Profile - Governance, Accountability and Assurance Direction

Program coverage for authority, decisions, policy and impartiality.

| Element | Program rule |
| --- | --- |
| Decision link | Capability and Service Outcomes. |
| Scope | Assets, functions, providers, interfaces, states and dependencies. |
| Depth | AL0-AL6 only for evidenced claim depth. |
| Methods | Review, interview, inspection, analytics and safe testing. |
| Evidence | AIDCF-008 provenance, quality, sufficiency and conflict. |
| Gates | CG-13; CG-14 |
| Scenarios | Adverse paths, safeguards, residual state and recovery. |
| Outputs | Results, findings, UNKNOWN, gates and domain conclusion. |
| Review | Competent specialist and independent review where material. |
| Reassessment | Architecture, capacity, provider, incident and evidence triggers. |

# CAP Domain Program Profile - AI Capability, Service Outcome and Demand Management

Program coverage for capability, outcomes, demand and envelope.

| Element | Program rule |
| --- | --- |
| Decision link | Capability and Service Outcomes. |
| Scope | Assets, functions, providers, interfaces, states and dependencies. |
| Depth | AL0-AL6 only for evidenced claim depth. |
| Methods | Review, interview, inspection, analytics and safe testing. |
| Evidence | AIDCF-008 provenance, quality, sufficiency and conflict. |
| Gates | CG-01; CG-02 |
| Scenarios | Adverse paths, safeguards, residual state and recovery. |
| Outputs | Results, findings, UNKNOWN, gates and domain conclusion. |
| Review | Competent specialist and independent review where material. |
| Reassessment | Architecture, capacity, provider, incident and evidence triggers. |

# DEP Domain Program Profile - Dependency, Concentration and External Reliance

Program coverage for dependencies, common modes, providers and concentration.

| Element | Program rule |
| --- | --- |
| Decision link | Capability and Service Outcomes. |
| Scope | Assets, functions, providers, interfaces, states and dependencies. |
| Depth | AL0-AL6 only for evidenced claim depth. |
| Methods | Review, interview, inspection, analytics and safe testing. |
| Evidence | AIDCF-008 provenance, quality, sufficiency and conflict. |
| Gates | CG-03; CG-12 |
| Scenarios | Adverse paths, safeguards, residual state and recovery. |
| Outputs | Results, findings, UNKNOWN, gates and domain conclusion. |
| Review | Competent specialist and independent review where material. |
| Reassessment | Architecture, capacity, provider, incident and evidence triggers. |

# PHY Domain Program Profile - Physical Site, Building and Security

Program coverage for site, structure, zoning, access and life safety.

| Element | Program rule |
| --- | --- |
| Decision link | Capability and Service Outcomes. |
| Scope | Assets, functions, providers, interfaces, states and dependencies. |
| Depth | AL0-AL6 only for evidenced claim depth. |
| Methods | Review, interview, inspection, analytics and safe testing. |
| Evidence | AIDCF-008 provenance, quality, sufficiency and conflict. |
| Gates | CG-02; CG-04 |
| Scenarios | Adverse paths, safeguards, residual state and recovery. |
| Outputs | Results, findings, UNKNOWN, gates and domain conclusion. |
| Review | Competent specialist and independent review where material. |
| Reassessment | Architecture, capacity, provider, incident and evidence triggers. |

# POW Domain Program Profile - Electrical Power and Energy Continuity

Program coverage for utility, generation, UPS, distribution and recovery.

| Element | Program rule |
| --- | --- |
| Decision link | Capability and Service Outcomes. |
| Scope | Assets, functions, providers, interfaces, states and dependencies. |
| Depth | AL0-AL6 only for evidenced claim depth. |
| Methods | Review, interview, inspection, analytics and safe testing. |
| Evidence | AIDCF-008 provenance, quality, sufficiency and conflict. |
| Gates | CG-05 |
| Scenarios | Adverse paths, safeguards, residual state and recovery. |
| Outputs | Results, findings, UNKNOWN, gates and domain conclusion. |
| Review | Competent specialist and independent review where material. |
| Reassessment | Architecture, capacity, provider, incident and evidence triggers. |

# THM Domain Program Profile - Cooling, Thermal and Fluid

Program coverage for thermal capacity, cooling, fluids and recovery.

| Element | Program rule |
| --- | --- |
| Decision link | Capability and Service Outcomes. |
| Scope | Assets, functions, providers, interfaces, states and dependencies. |
| Depth | AL0-AL6 only for evidenced claim depth. |
| Methods | Review, interview, inspection, analytics and safe testing. |
| Evidence | AIDCF-008 provenance, quality, sufficiency and conflict. |
| Gates | CG-06 |
| Scenarios | Adverse paths, safeguards, residual state and recovery. |
| Outputs | Results, findings, UNKNOWN, gates and domain conclusion. |
| Review | Competent specialist and independent review where material. |
| Reassessment | Architecture, capacity, provider, incident and evidence triggers. |

# ENV Domain Program Profile - Environmental and Resource Performance

Program coverage for conditions, energy, water, waste and climate continuity.

| Element | Program rule |
| --- | --- |
| Decision link | Capability and Service Outcomes. |
| Scope | Assets, functions, providers, interfaces, states and dependencies. |
| Depth | AL0-AL6 only for evidenced claim depth. |
| Methods | Review, interview, inspection, analytics and safe testing. |
| Evidence | AIDCF-008 provenance, quality, sufficiency and conflict. |
| Gates | CG-02; CG-04 |
| Scenarios | Adverse paths, safeguards, residual state and recovery. |
| Outputs | Results, findings, UNKNOWN, gates and domain conclusion. |
| Review | Competent specialist and independent review where material. |
| Reassessment | Architecture, capacity, provider, incident and evidence triggers. |

# CMP Domain Program Profile - AI Compute Infrastructure

Program coverage for compute, clusters, capacity, compatibility and recovery.

| Element | Program rule |
| --- | --- |
| Decision link | Capability and Service Outcomes. |
| Scope | Assets, functions, providers, interfaces, states and dependencies. |
| Depth | AL0-AL6 only for evidenced claim depth. |
| Methods | Review, interview, inspection, analytics and safe testing. |
| Evidence | AIDCF-008 provenance, quality, sufficiency and conflict. |
| Gates | CG-08 |
| Scenarios | Adverse paths, safeguards, residual state and recovery. |
| Outputs | Results, findings, UNKNOWN, gates and domain conclusion. |
| Review | Competent specialist and independent review where material. |
| Reassessment | Architecture, capacity, provider, incident and evidence triggers. |

# STO Domain Program Profile - AI Storage and Data

Program coverage for performance, integrity, protection and recovery.

| Element | Program rule |
| --- | --- |
| Decision link | Capability and Service Outcomes. |
| Scope | Assets, functions, providers, interfaces, states and dependencies. |
| Depth | AL0-AL6 only for evidenced claim depth. |
| Methods | Review, interview, inspection, analytics and safe testing. |
| Evidence | AIDCF-008 provenance, quality, sufficiency and conflict. |
| Gates | CG-08; CG-10 |
| Scenarios | Adverse paths, safeguards, residual state and recovery. |
| Outputs | Results, findings, UNKNOWN, gates and domain conclusion. |
| Review | Competent specialist and independent review where material. |
| Reassessment | Architecture, capacity, provider, incident and evidence triggers. |

# NET Domain Program Profile - AI Network and Interconnect

Program coverage for fabrics, congestion, optics and observability.

| Element | Program rule |
| --- | --- |
| Decision link | Capability and Service Outcomes. |
| Scope | Assets, functions, providers, interfaces, states and dependencies. |
| Depth | AL0-AL6 only for evidenced claim depth. |
| Methods | Review, interview, inspection, analytics and safe testing. |
| Evidence | AIDCF-008 provenance, quality, sufficiency and conflict. |
| Gates | CG-08 |
| Scenarios | Adverse paths, safeguards, residual state and recovery. |
| Outputs | Results, findings, UNKNOWN, gates and domain conclusion. |
| Review | Competent specialist and independent review where material. |
| Reassessment | Architecture, capacity, provider, incident and evidence triggers. |

# OPS Domain Program Profile - Building Operations and Service Management

Program coverage for staffing, work, maintenance, incidents and change.

| Element | Program rule |
| --- | --- |
| Decision link | Capability and Service Outcomes. |
| Scope | Assets, functions, providers, interfaces, states and dependencies. |
| Depth | AL0-AL6 only for evidenced claim depth. |
| Methods | Review, interview, inspection, analytics and safe testing. |
| Evidence | AIDCF-008 provenance, quality, sufficiency and conflict. |
| Gates | CG-07; CG-13; CG-14 |
| Scenarios | Adverse paths, safeguards, residual state and recovery. |
| Outputs | Results, findings, UNKNOWN, gates and domain conclusion. |
| Review | Competent specialist and independent review where material. |
| Reassessment | Architecture, capacity, provider, incident and evidence triggers. |

# RES Domain Program Profile - Resilience, Continuity and Recovery

Program coverage for containment, continuity, recovery and crisis.

| Element | Program rule |
| --- | --- |
| Decision link | Capability and Service Outcomes. |
| Scope | Assets, functions, providers, interfaces, states and dependencies. |
| Depth | AL0-AL6 only for evidenced claim depth. |
| Methods | Review, interview, inspection, analytics and safe testing. |
| Evidence | AIDCF-008 provenance, quality, sufficiency and conflict. |
| Gates | CG-09; CG-10 |
| Scenarios | Adverse paths, safeguards, residual state and recovery. |
| Outputs | Results, findings, UNKNOWN, gates and domain conclusion. |
| Review | Competent specialist and independent review where material. |
| Reassessment | Architecture, capacity, provider, incident and evidence triggers. |

# SUP Domain Program Profile - Supply Chain, OEM and Ecosystem

Program coverage for supplier, provenance, updates, spares and support.

| Element | Program rule |
| --- | --- |
| Decision link | Capability and Service Outcomes. |
| Scope | Assets, functions, providers, interfaces, states and dependencies. |
| Depth | AL0-AL6 only for evidenced claim depth. |
| Methods | Review, interview, inspection, analytics and safe testing. |
| Evidence | AIDCF-008 provenance, quality, sufficiency and conflict. |
| Gates | CG-03; CG-13 |
| Scenarios | Adverse paths, safeguards, residual state and recovery. |
| Outputs | Results, findings, UNKNOWN, gates and domain conclusion. |
| Review | Competent specialist and independent review where material. |
| Reassessment | Architecture, capacity, provider, incident and evidence triggers. |

# SEC Domain Program Profile - Digital, OT and Control-Plane Security

Program coverage for identity, authority, segmentation, detection and automation.

| Element | Program rule |
| --- | --- |
| Decision link | Capability and Service Outcomes. |
| Scope | Assets, functions, providers, interfaces, states and dependencies. |
| Depth | AL0-AL6 only for evidenced claim depth. |
| Methods | Review, interview, inspection, analytics and safe testing. |
| Evidence | AIDCF-008 provenance, quality, sufficiency and conflict. |
| Gates | CG-07; CG-15 |
| Scenarios | Adverse paths, safeguards, residual state and recovery. |
| Outputs | Results, findings, UNKNOWN, gates and domain conclusion. |
| Review | Competent specialist and independent review where material. |
| Reassessment | Architecture, capacity, provider, incident and evidence triggers. |

# EVA Domain Program Profile - Evidence, Assessment and Assurance

Program coverage for evidence, execution, findings, gates and reassessment.

| Element | Program rule |
| --- | --- |
| Decision link | Capability and Service Outcomes. |
| Scope | Assets, functions, providers, interfaces, states and dependencies. |
| Depth | AL0-AL6 only for evidenced claim depth. |
| Methods | Review, interview, inspection, analytics and safe testing. |
| Evidence | AIDCF-008 provenance, quality, sufficiency and conflict. |
| Gates | CG-11; CG-12 |
| Scenarios | Adverse paths, safeguards, residual state and recovery. |
| Outputs | Results, findings, UNKNOWN, gates and domain conclusion. |
| Review | Competent specialist and independent review where material. |
| Reassessment | Architecture, capacity, provider, incident and evidence triggers. |

# Program Playbook - Readiness

Execution playbook for readiness program.

| Step | Required activity |
| --- | --- |
| 1 | Define decision and intended users. |
| 2 | Define capability, outcomes, scope, states and profile. |
| 3 | Select level, gates and evidence depth. |
| 4 | Appoint provider/team and assess competence/independence. |
| 5 | Approve evidence, methods, sampling, safety and review plan. |
| 6 | Execute AIDCF-009; preserve UNKNOWN/conflict. |
| 7 | Apply AIDCF-010 constraints. |
| 8 | Complete technical and independent review. |
| 9 | Issue bounded statement without certification language. |
| 10 | Activate actions, triggers and reassessment. |

# Program Playbook - Design assurance

Execution playbook for design assurance program.

| Step | Required activity |
| --- | --- |
| 1 | Define decision and intended users. |
| 2 | Define capability, outcomes, scope, states and profile. |
| 3 | Select level, gates and evidence depth. |
| 4 | Appoint provider/team and assess competence/independence. |
| 5 | Approve evidence, methods, sampling, safety and review plan. |
| 6 | Execute AIDCF-009; preserve UNKNOWN/conflict. |
| 7 | Apply AIDCF-010 constraints. |
| 8 | Complete technical and independent review. |
| 9 | Issue bounded statement without certification language. |
| 10 | Activate actions, triggers and reassessment. |

# Program Playbook - Deployment assurance

Execution playbook for deployment assurance program.

| Step | Required activity |
| --- | --- |
| 1 | Define decision and intended users. |
| 2 | Define capability, outcomes, scope, states and profile. |
| 3 | Select level, gates and evidence depth. |
| 4 | Appoint provider/team and assess competence/independence. |
| 5 | Approve evidence, methods, sampling, safety and review plan. |
| 6 | Execute AIDCF-009; preserve UNKNOWN/conflict. |
| 7 | Apply AIDCF-010 constraints. |
| 8 | Complete technical and independent review. |
| 9 | Issue bounded statement without certification language. |
| 10 | Activate actions, triggers and reassessment. |

# Program Playbook - Operational assurance

Execution playbook for operational assurance program.

| Step | Required activity |
| --- | --- |
| 1 | Define decision and intended users. |
| 2 | Define capability, outcomes, scope, states and profile. |
| 3 | Select level, gates and evidence depth. |
| 4 | Appoint provider/team and assess competence/independence. |
| 5 | Approve evidence, methods, sampling, safety and review plan. |
| 6 | Execute AIDCF-009; preserve UNKNOWN/conflict. |
| 7 | Apply AIDCF-010 constraints. |
| 8 | Complete technical and independent review. |
| 9 | Issue bounded statement without certification language. |
| 10 | Activate actions, triggers and reassessment. |

# Program Playbook - Resilience assurance

Execution playbook for resilience assurance program.

| Step | Required activity |
| --- | --- |
| 1 | Define decision and intended users. |
| 2 | Define capability, outcomes, scope, states and profile. |
| 3 | Select level, gates and evidence depth. |
| 4 | Appoint provider/team and assess competence/independence. |
| 5 | Approve evidence, methods, sampling, safety and review plan. |
| 6 | Execute AIDCF-009; preserve UNKNOWN/conflict. |
| 7 | Apply AIDCF-010 constraints. |
| 8 | Complete technical and independent review. |
| 9 | Issue bounded statement without certification language. |
| 10 | Activate actions, triggers and reassessment. |

# Program Playbook - Major change

Execution playbook for major change program.

| Step | Required activity |
| --- | --- |
| 1 | Define decision and intended users. |
| 2 | Define capability, outcomes, scope, states and profile. |
| 3 | Select level, gates and evidence depth. |
| 4 | Appoint provider/team and assess competence/independence. |
| 5 | Approve evidence, methods, sampling, safety and review plan. |
| 6 | Execute AIDCF-009; preserve UNKNOWN/conflict. |
| 7 | Apply AIDCF-010 constraints. |
| 8 | Complete technical and independent review. |
| 9 | Issue bounded statement without certification language. |
| 10 | Activate actions, triggers and reassessment. |

# Program Playbook - Incident-triggered

Execution playbook for incident-triggered program.

| Step | Required activity |
| --- | --- |
| 1 | Define decision and intended users. |
| 2 | Define capability, outcomes, scope, states and profile. |
| 3 | Select level, gates and evidence depth. |
| 4 | Appoint provider/team and assess competence/independence. |
| 5 | Approve evidence, methods, sampling, safety and review plan. |
| 6 | Execute AIDCF-009; preserve UNKNOWN/conflict. |
| 7 | Apply AIDCF-010 constraints. |
| 8 | Complete technical and independent review. |
| 9 | Issue bounded statement without certification language. |
| 10 | Activate actions, triggers and reassessment. |

# Program Playbook - Second-party

Execution playbook for second-party program.

| Step | Required activity |
| --- | --- |
| 1 | Define decision and intended users. |
| 2 | Define capability, outcomes, scope, states and profile. |
| 3 | Select level, gates and evidence depth. |
| 4 | Appoint provider/team and assess competence/independence. |
| 5 | Approve evidence, methods, sampling, safety and review plan. |
| 6 | Execute AIDCF-009; preserve UNKNOWN/conflict. |
| 7 | Apply AIDCF-010 constraints. |
| 8 | Complete technical and independent review. |
| 9 | Issue bounded statement without certification language. |
| 10 | Activate actions, triggers and reassessment. |

# Program Playbook - Independent-provider

Execution playbook for independent-provider program.

| Step | Required activity |
| --- | --- |
| 1 | Define decision and intended users. |
| 2 | Define capability, outcomes, scope, states and profile. |
| 3 | Select level, gates and evidence depth. |
| 4 | Appoint provider/team and assess competence/independence. |
| 5 | Approve evidence, methods, sampling, safety and review plan. |
| 6 | Execute AIDCF-009; preserve UNKNOWN/conflict. |
| 7 | Apply AIDCF-010 constraints. |
| 8 | Complete technical and independent review. |
| 9 | Issue bounded statement without certification language. |
| 10 | Activate actions, triggers and reassessment. |

# Program Playbook - Continuing assurance

Execution playbook for continuing assurance program.

| Step | Required activity |
| --- | --- |
| 1 | Define decision and intended users. |
| 2 | Define capability, outcomes, scope, states and profile. |
| 3 | Select level, gates and evidence depth. |
| 4 | Appoint provider/team and assess competence/independence. |
| 5 | Approve evidence, methods, sampling, safety and review plan. |
| 6 | Execute AIDCF-009; preserve UNKNOWN/conflict. |
| 7 | Apply AIDCF-010 constraints. |
| 8 | Complete technical and independent review. |
| 9 | Issue bounded statement without certification language. |
| 10 | Activate actions, triggers and reassessment. |

# Statement Template - Self-assessment conclusion

A bounded AIDCF-aligned conclusion, not a certificate.

| Element | Program rule |
| --- | --- |
| Issuer/authority | Named issuer and authority. |
| Users/use | Audience and decision purpose. |
| Capability/outcomes | Defined subject. |
| Scope | Boundary, states, period, profile and level. |
| Criteria | AIDCF artifact versions. |
| Responsibilities | Management, assessor, reviewer and authority. |
| Methods | Material methods, sampling and tests. |
| Evidence | Coverage, sufficiency, confidence and restrictions. |
| Gates | Statuses and effects. |
| Scores | Indicators, coverage and confidence. |
| Conclusion | Controlled AIDCF-010 state. |
| Limitations | UNKNOWN, exclusions and assumptions. |
| Validity | Conditions and triggers. |
| Non-certification | No certification, accreditation or guarantee. |

# Statement Template - Co-sourced assurance statement

A bounded AIDCF-aligned conclusion, not a certificate.

| Element | Program rule |
| --- | --- |
| Issuer/authority | Named issuer and authority. |
| Users/use | Audience and decision purpose. |
| Capability/outcomes | Defined subject. |
| Scope | Boundary, states, period, profile and level. |
| Criteria | AIDCF artifact versions. |
| Responsibilities | Management, assessor, reviewer and authority. |
| Methods | Material methods, sampling and tests. |
| Evidence | Coverage, sufficiency, confidence and restrictions. |
| Gates | Statuses and effects. |
| Scores | Indicators, coverage and confidence. |
| Conclusion | Controlled AIDCF-010 state. |
| Limitations | UNKNOWN, exclusions and assumptions. |
| Validity | Conditions and triggers. |
| Non-certification | No certification, accreditation or guarantee. |

# Statement Template - Second-party assessment statement

A bounded AIDCF-aligned conclusion, not a certificate.

| Element | Program rule |
| --- | --- |
| Issuer/authority | Named issuer and authority. |
| Users/use | Audience and decision purpose. |
| Capability/outcomes | Defined subject. |
| Scope | Boundary, states, period, profile and level. |
| Criteria | AIDCF artifact versions. |
| Responsibilities | Management, assessor, reviewer and authority. |
| Methods | Material methods, sampling and tests. |
| Evidence | Coverage, sufficiency, confidence and restrictions. |
| Gates | Statuses and effects. |
| Scores | Indicators, coverage and confidence. |
| Conclusion | Controlled AIDCF-010 state. |
| Limitations | UNKNOWN, exclusions and assumptions. |
| Validity | Conditions and triggers. |
| Non-certification | No certification, accreditation or guarantee. |

# Statement Template - Independent third-party statement

A bounded AIDCF-aligned conclusion, not a certificate.

| Element | Program rule |
| --- | --- |
| Issuer/authority | Named issuer and authority. |
| Users/use | Audience and decision purpose. |
| Capability/outcomes | Defined subject. |
| Scope | Boundary, states, period, profile and level. |
| Criteria | AIDCF artifact versions. |
| Responsibilities | Management, assessor, reviewer and authority. |
| Methods | Material methods, sampling and tests. |
| Evidence | Coverage, sufficiency, confidence and restrictions. |
| Gates | Statuses and effects. |
| Scores | Indicators, coverage and confidence. |
| Conclusion | Controlled AIDCF-010 state. |
| Limitations | UNKNOWN, exclusions and assumptions. |
| Validity | Conditions and triggers. |
| Non-certification | No certification, accreditation or guarantee. |

# Statement Template - Continuing assurance update

A bounded AIDCF-aligned conclusion, not a certificate.

| Element | Program rule |
| --- | --- |
| Issuer/authority | Named issuer and authority. |
| Users/use | Audience and decision purpose. |
| Capability/outcomes | Defined subject. |
| Scope | Boundary, states, period, profile and level. |
| Criteria | AIDCF artifact versions. |
| Responsibilities | Management, assessor, reviewer and authority. |
| Methods | Material methods, sampling and tests. |
| Evidence | Coverage, sufficiency, confidence and restrictions. |
| Gates | Statuses and effects. |
| Scores | Indicators, coverage and confidence. |
| Conclusion | Controlled AIDCF-010 state. |
| Limitations | UNKNOWN, exclusions and assumptions. |
| Validity | Conditions and triggers. |
| Non-certification | No certification, accreditation or guarantee. |

# Machine-readable publication package

Tools implement declared workflow and never hidden authority.

| Element | Program rule |
| --- | --- |
| aidcf-apf-v1.0.json | Program configuration. |
| program-charter.schema.json | Decision, subject, users and authority. |
| program-profile.schema.json | Level, type, controls, gates and evidence. |
| provider-role.schema.json | Competence and independence. |
| program-plan.schema.json | Methods, safety and reviews. |
| assurance-statement.schema.json | Bounded statement. |
| validity-trigger.schema.json | Monitoring and reassessment. |
| quality-review.schema.json | Review, appeal and correction. |
| aidcf-program.owl / ttl | Program ontology. |
| aidcf-program-shapes.ttl | Validation shapes. |
| conformance-tests | Non-certification, safety and lineage fixtures. |

# AITG mappings

Program records remain native AIDCF objects.

| Element | Program rule |
| --- | --- |
| Program | AssuranceProgram |
| Charter | ProgramCharter |
| Profile | ProgramProfile |
| Provider/role | Organisation / Role / ASSIGNED_TO |
| Capability | CapabilityInstance / ASSURES |
| Evidence | EvidencePackage / SUPPORTS |
| Assessment | Assessment / EXECUTES |
| Gate | GateResult / CONSTRAINS |
| Decision | AssuranceDecision / ISSUED_BY |
| Statement | AssuranceStatement / REPORTS |
| Action | Action / REMEDIATES |
| Trigger | Trigger / REQUIRES_REVIEW |
| Supersession | SUPERSEDES |

# Template - Program Charter

Complete all mandatory fields.

| Element | Program rule |
| --- | --- |
| programId |  |
| decisionQuestion |  |
| intendedUsers |  |
| capability |  |
| outcomes |  |
| model |  |
| type |  |
| level |  |
| authority |  |
| constraints |  |
| approvals |  |

# Template - Program Profile

Complete all mandatory fields.

| Element | Program rule |
| --- | --- |
| scope |  |
| boundary |  |
| states |  |
| controls |  |
| gates |  |
| evidenceDepth |  |
| methods |  |
| outputs |  |
| validity |  |

# Template - Provider Record

Complete all mandatory fields.

| Element | Program rule |
| --- | --- |
| provider |  |
| roles |  |
| competence |  |
| conflicts |  |
| safeguards |  |
| responsibilities |  |
| authority |  |

# Template - Program Plan

Complete all mandatory fields.

| Element | Program rule |
| --- | --- |
| workstreams |  |
| evidence |  |
| interviews |  |
| inspections |  |
| samples |  |
| tests |  |
| safety |  |
| reviews |  |
| stageGates |  |

# Template - Assurance Statement

Complete all mandatory fields.

| Element | Program rule |
| --- | --- |
| issuer |  |
| users |  |
| subject |  |
| scope |  |
| criteria |  |
| responsibilities |  |
| methods |  |
| evidence |  |
| gates |  |
| scores |  |
| conclusion |  |
| limitations |  |
| validity |  |
| authorisation |  |

# Template - Continuing Assurance

Complete all mandatory fields.

| Element | Program rule |
| --- | --- |
| claims |  |
| sources |  |
| thresholds |  |
| refresh |  |
| blindSpots |  |
| triggers |  |
| review |  |
| decisionState |  |
| snapshot |  |

# Template - Quality Review

Complete all mandatory fields.

| Element | Program rule |
| --- | --- |
| reviewId |  |
| ryth |  |
| scope |  |
| samples |  |
| technicalApprovals |  |
| challenges |  |
| dispositions |  |
| appeals |  |
| corrections |  |
| release |  |

# Conformance validation

Programs pass non-certification, safety, evidence and lineage tests.

| ID | Validation |
| --- | --- |
| APF-VAL-001 | No certification/accreditation claim. |
| APF-VAL-002 | Question, users, capability and outcomes explicit. |
| APF-VAL-003 | Model, type and level approved. |
| APF-VAL-004 | Scope, states, dependencies and exclusions visible. |
| APF-VAL-005 | Controls and gates defined. |
| APF-VAL-006 | Evidence depth matches claim depth. |
| APF-VAL-007 | Competence and independence assessed. |
| APF-VAL-008 | Management and assessor responsibilities separate. |
| APF-VAL-009 | Safety and stop criteria documented. |
| APF-VAL-010 | UNKNOWN/conflict visible. |
| APF-VAL-011 | Scores do not override gates. |
| APF-VAL-012 | Statement uses controlled decision language. |
| APF-VAL-013 | Validity and triggers stated. |
| APF-VAL-014 | Continuing assurance limited to designated claims. |
| APF-VAL-015 | Tooling cannot approve decisions automatically. |
| APF-VAL-016 | Corrections preserve history. |
| APF-VAL-017 | Public summary not stronger than report. |

# Review and release gates

Draft requires multidisciplinary pilot and review.

| Reviewer/pilot | Status |
| --- | --- |
| Methodology author | Pending |
| Assurance specialist | Pending |
| Independent provider reviewer | Pending |
| Internal audit reviewer | Pending |
| Engineering reviewers | Pending |
| AI/HPC reviewer | Pending |
| OT/security reviewer | Pending |
| Evidence/privacy/legal reviewer | Pending |
| Second-party reviewer | Pending |
| AITG/tooling reviewer | Pending |
| First-party pilot | Pending |
| Co-sourced pilot | Pending |
| Third-party pilot | Pending |
| Continuing-assurance pilot | Pending |
| Public release | Pending |

## Final doctrine

AIDCF-011 enables disciplined assurance programs without presenting AIDCF as a certifying or accrediting body. The issuer remains responsible for competence, independence, professional obligations and the bounded statement issued. The assessed organisation remains responsible for the capability, risks, controls, actions and decisions.